## Slide 1
Progress Billing Work-Flow
Project Name
Page 1 of 2
TEN DAYS PRIOR TO MONTH END
LEGEND
CONTRACTOR
Issue request for draws to subcontractors and receive.
Activity Performed By
Subcontractor
END
CONRACTOR
Receive and compile subcontractor draws.
CONRACTOR
Compile invoice including trade and internal costs.
CONRACTOR
Issue Billing to Prime Consultant For Review
PRIME CONSULTANT
Reviews progress draw and issues to subconsultants if required.
SUB CONSULTANT
Complete review and re-issue to prime consultant.
PRIME CONSULTANT
Completes review of billing and issues Certificate For Payment or asks for revisions.
CERTIFICATE
REVISIONS
OWNER
Processes for and releases payment.
Activity Performed By
Consultant
CONTRACTOR
Return To Trade For Resubmission
10th Of Month
1st Of Month
30th Of Month

## Slide 2
 | NAME | COMPANY | EMAIL | PHONE
TO |  |  |  | 
COPY |  |  |  | 
COPY |  |  |  | 
Submittal Distribution to Project Stakeholders
Architectural:
 | NAME | COMPANY | EMAIL | PHONE
TO |  |  |  | 
COPY |  |  |  | 
COPY |  |  |  | 
 | NAME | COMPANY | EMAIL | PHONE
TO |  |  |  | 
COPY |  |  |  | 
COPY |  |  |  | 
 | NAME | COMPANY | EMAIL | PHONE
TO |  |  |  | 
COPY |  |  |  | 
COPY |  |  |  | 
Structural:
Mechanical:
Electrical:
Page 2 of 2
Progress Billing Distribution
Project Name